March 31, 1999

1. Meeting at Ames on Wednesday, April 7 at 3:30 pm

a) Patrick will check with Prof. Alonso to make absolutely sure he is going.

b) The format will be a series of short (5-7 minutes) presentations in each of 10 areas (see below) with questions fielded during the presentation and immediately thereafter.

c) A standard format for making overheads will be posted on the web for everyone to use.

d) Everyone should make sure they have questions/problems/area of help they would like addressed on an overhead so we can make use of the resources of Ames.

e) I need to see copies of what you want to present on Monday so we have time to make changes if necessary and to get copies together so they can be handed out to everyone in an organized manner.

Here is the breakdown of the presentation:


(1) Fuselage Layout - Ryan


(2) Wing & Tail Design - Dan


(3) Propulsion - Dan


(4) Weight & Balance - Angel


(5) Landing Gear - Angel


(6) Drag - Jenn


(7) Stability & Control - Ryan


(8) Peformance Analysis - Patrick


(9) Cost - Jenn


(10) Optimization - Jenn

2. Final Report - must be mailed by Friday, June 4, 1999

a) There is a TOC on the web page

b) There is also a template final on the web

c) Writing assignments are as follows:

Julie: User & Operator Preferences, Safety Issues

Ryan: Mission Weight Sizing, Performance Constraint Sizing, Fuselage Layout, Structural Layout & Systems Design, S&C (w/ Dan)

Patrick: Executive Summary, Mission Requirements, Review of Existing A/C, Design Procedure, Configuration Selection, High Lift, Performance, Conclusions & Recommendations

Dan: Wing Design (except high lift), Empennage, S&C (w/ Ryan)

Angel: Landing Gear, Weight & Balance

Teal: Propulsion

Jenn: Drag, Cost, Optimization

d) Schedule:


i) Outline and/or rough draft by Friday, April 9


ii) 'Final' draft by Friday April 19

Obviously since we won't have the design done by then you won't be able to completely finish your writing by then, but be as complete as possible.

e) Things to think about when writing ...


i) use figures & tables


ii) watch your tense (s/b past)


iii) NO first person !


iv) abide by your page limits


v) Reference the web page !

f) For technical content questions see Patrick, for questions about format, references, etc. see Jenn.

